WIND RIVER CONFIDENTIAL AND PROPRIETARY	Date: 16 May 2013

Wind River VxWorks

SOFTWARE DEVELOPMENT PROCESS OVERVIEW

Rev.	1.5

WIND RIVER CONFIDENTIAL

Copyright Notice

Copyright © 2020 Wind River Systems, Inc.

All rights reserved. No part of this publication may be reproduced or transmitted in any form or by any means without the prior written permission of Wind River Systems, Inc.

Wind River, Simics, Tornado, and VxWorks are registered trademarks of Wind River Systems, Inc. Helix, Pulsar, Rocket, Titanium Cloud, Titanium Control, Titanium Core, Titanium Edge, Titanium Edge SX, Titanium Server, and the Wind River logo are trademarks of Wind River Systems, Inc. Any third-party trademarks referenced are the property of their respective owners. For further information regarding Wind River trademarks, please see:

www.windriver.com/company/terms/trademark.html

This product may include software licensed to Wind River by third parties. Relevant notices (if any) are provided for your product on the Wind River download and installation portal, Wind Share:

http://windshare.windriver.com

Wind River may refer to third-party documentation by listing publications or providing links to third-party websites for informational purposes. Wind River accepts no responsibility for the information provided in such third-party documentation.

Corporate Headquarters

Wind River
500 Wind River Way
Alameda, CA 94501-1153
U.S.A.
Toll free (U.S.A.): +1-800-545-WIND
Telephone: +1-510-748-4100
Facsimile: +1-510-749-2010

For additional contact information, see the Wind River website:

www.windriver.com

For information on how to contact Customer Support, see:

www.windriver.com/support

Wind River VxWorks Software Development Process Overview

May 2020

| Revision | Date | Description |
| --- | --- | --- |
| Rev. 1 | October 2014 | Initial release of document. |
| Rev. 1.1 | September 2015 | Modifications for updates to Vx7 development process. |
| Rev 1.2 | September 2016 | Modifications to generalize this document for all VxWorks releases |
| Rev 1.3 | April 2020 | Modifications for updates to PDLC, SDLC, Vx7 development process |
| Rev 1.4 | April 22, 2020 | Minor update: indicate HLD & detail design may be combined, cleanup comments |
| Rev 1.5 | May 11, 2020 | Updated to add Security information |

THIS DOCUMENT IS PROVIDED FOR INFORMATIONAL PURPOSES ONLY AND IS PROVIDED AS IS, WITH NO WARRANTIES, EXPRESS OR IMPLIED. WIND RIVER AND ITS LICENSORS DISCLAIM ALL WARRANTIES, EXPRESS, IMPLIED, AND STATUTORY INCLUDING, WITHOUT LIMITATION, THE IMPLIED WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE, TITLE, AND NONINFRINGEMENT OF THIRD- PARTY RIGHTS. NO ORAL OR WRITTEN INFORMATION OR ADVICE GIVEN BY WIND RIVER OR ITS DEALERS, DISTRIBUTORS, AGENTS, OR EMPLOYEES SHALL IN ANY WAY INCREASE THE SCOPE OF THIS WARRANTY. WITHOUT LIMITING THE FOREGOING, WIND RIVER DOES NOT WARRANT THAT THIS DOCUMENT OR PERFORMANCE OF ANY WIND RIVER SOFTWARE WILL MEET CUSTOMERS’ REQUIREMENTS OR THAT CUSTOMERS WILL BE ABLE TO ACHIEVE ANY PARTICULAR RESULT FROM USE OR MODIFICATION OF THE THIS DOCUMENT OR ANY WIND RIVER SOFTWARE OR THAT THIS DOCUMENT OR WIND RIVER SOFTWARE IS FREE FROM, OR WILL OPERATE FREE FROM, ERROR. WIND RIVER PRODUCTS ARE COMMERCIAL OFF THE SHELF PRODUCTS, ARE NOT MEDICAL DEVICES, AND ARE NOT SPECIFICALLY DESIGNED FOR MEDICAL APPLICATION OR ANY OTHER PARTICULAR APPLICATION. WIND RIVER CUSTOMERS WHO ARE MEDICAL DEVICE MANUFACTURERS ARE SOLELY RESPONSIBLE FOR THE QUALITY AND SAFETY OF THEIR DEVICES, AND FOR SATISFYING ALL APPLICABLE REGULATORY REQUIREMENTS NECESSARY TO MARKET AND DISTRIBUTE SUCH MEDICAL DEVICES.

This Document is the property of Wind River Systems, Inc. This document, including the information contained herein, is copyrighted material, and includes Wind River Confidential Information. It is not to be used by or disclosed to any other individual or legal entity without the express written authorization of Wind River Systems.

Contents

1	Purpose	1

2	Scope	2

3	Acronyms and Definitions	3

4	Roles and Responsibilities	5

5	Wind River Software Development Process	7

5.1.	PDLC and Software Development Process Relationship	7

5.2.	Software Development Process Overview	7

5.2.1.	Phases	7

5.2.2.	Gates	8

6	Tasks and Activities for Process Areas	9

6.1.	Software Development Activities	9

6.1.1.	Backlog	9

6.1.2.	Selected for Development	9

6.1.3.	In Progress	9

6.1.4.	Done	9

6.1.5.	Accepted	9

6.1.6.	Release	9

6.1.7.	Sustain	10

6.1.8.	Security	10

6.2.	Requirements Management Process	10

6.2.1.	Requirements Management Overview	10

6.2.2.	Capturing Requirements	11

6.2.3.	Defining Requirements (Backlog/Selected for Development)	11

6.2.4.	Developing Requirements (In Progress)	11

6.2.5.	Completing Requirements (Done)	11

6.2.6.	Declaring Requirements Accepted (Accepted)	11

6.2.7.	Withdrawing Requirements	11

6.3.	Requirement Change Management	12

6.4.	Program Monitoring and Operational Controls	12

7	VxWorks Tailored Process	13

7.1.	Objectives	13

7.2.	Selected for Development Phase	13

7.3.	In Progress Phase	13

7.3.1.	Planning Sub-Phase	13

7.3.2.	Implementation Sub-Phase	14

7.3.3.	Additional Processes for the In Progress Phase	14

7.3.4.	Test Processes	15

7.4.	Release Phase	17

7.4.1.	Early Access Releases (EAR)	17

7.4.2.	Release Policy	17

7.4.3.	Versioning	18

7.5.	Sustain Phase	18

7.5.1.	Support Overview	18

7.5.2.	Service Level Agreements	19

7.5.3.	Support Metrics	20

7.5.4.	VxWorks Minimum Life Cycle	21

7.5.5.	Availability of Defect Fixes	22

7.5.6.	Security Vulnerability Response	22

8	Other Activities	24

8.1.	Legacy and Third-Party Code	24

8.1.1.	Intellectual Property Policy	24

8.2.	Configuration Management	25

8.3.	Development Tools	25

9	References	26

9.1.	Wind River PDLC	26

Purpose

The purpose of this document is to provide Wind River customers with an overview of the Wind River VxWorks engineering team software development life cycle (SDLC).

This document is part of Wind River’s commitment to provide information needed on Wind River’s internal development processes.

Scope

The Wind River VxWorks Engineering software development life cycle is part of the Wind River executive management commitment to the overall quality of its products and specifically to its clients in safety critical industries.

As described in the Wind River Product Development Life Cycle Overview, the PDLC is a higher-level framework for taking products from idea to retirement and includes business and marketing aspects.

This document describes the engineering and quality team processes for the development of VxWorks in conjunction with the PDLC. The Software Development Process is an engineering-specific software development life cycle tailored to the development of software associated with a program release.

The scope of this document is the application of the Wind River PDLC and Software Development Process as they are applied to the VxWorks embedded operating system.

Acronyms and Definitions

| Acronym or Term | Definitions |
| --- | --- |
| Checklist | A comprehensive list of questions or important steps used for reviewing and ensuring completeness of a performed activity. |
| PCR | Program Change Request |
| CSO | Customer Support Organization |
| Customer | In the context of requirements management (RM), the person with a vested interest in a requirement being satisfied. Typically, this is a product manager (PM). |
| Development | Represents the set of engineers responsible for the coding and unit testing of new product functionality. By extension, sometimes includes the set of engineers that maintain a product. |
| EAR | Early Access Release: EARs happen during the Defined, Develop, and Stabilize phases of the Software Development Life Cycle (SDLC). EARs are performed to ease internal enablement (by PM, sales, and support) by providing early access to a program release. EARs are used to provide better alignment with customer expectations and to help develop a partnership and create early interest with the product capabilities. |
| Engineering | The group of people responsible for the delivery of product releases. Includes development, QA (or test), and publications. |
| EPM | Engineering Program Manager: A specific type of program manager responsible for the delivery of an engineering program or product. |
| EOL | End Of Life for a product. It marks the end of customer support and maintenance releases |
| Feature | Jira software record that contains multiple User Stories, synonymous with Requirement in this document |
| GA | General Availability |
| Guidelines | Recommendations to support processes and procedures. Guidelines are intended to provide the user with additional instructions or “how-to” details for completing an activity/step or work product/deliverable identified in the process definition. For example, you may have guidelines on how to use a specific estimating technique for project estimation. |
| HLD | High Level Design |
| Procedure | A Procedure is a series of steps followed to perform a high-level activity identified within a process. |
| Product Management (PM) | The tasks associated with the planning of product evolution to address market and customer needs. |
| Product Manager (PM) | The role of a person tasked with Product Management. |
| Program | Executive approved project associated with a single product’s major or minor release within one of Wind River’s product lines. |
| Program Management | The tasks associated with the delivery of a product through a set of programs. |
| Program Manager | The role of a person tasked with Program Management. |
| PMO | Program Management Office |
| Project | The tasks associated with the tracking of product releases, their contents, their schedules, as well as associated issues and risks. |
| Project Management | The tasks associated with the tracking of product releases, their contents, their schedules, as well as associated issues and risks. |
| Project Manager | The role of a person tasked with Project Management. |
| Product Owner | The role of a person leading the development effort. |
| Publications | The group of people responsible for the delivery of customer documentation associated with a product. |
| Publications Manager | The role of a person tasked with managing the development of customer publications associated with a product. |
| QA | Quality Assurance: the group of Engineers responsible with the validation of a product. |
| QA Manager | The role of a person responsible for managing QA staff and their work. |
| RM | Release Manager |
| Role | Defines the context of an individual's level of participation in a particular process or activities. A defined role title and description should be used consistently throughout process descriptions. |
| RTO | Release To Operations |
| RTOS | Real-time Operating System |
| SME | Subject Matter Expert |
| TCFE | Test Case First Execution |
| TSR | Technical Service Request |

Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Program Management Office (PMO) | Manages the overall development effort ensuring programs follow the PDLC and the SDLC. The responsibilities are as follows: Plans and coordinates communication across functional groups. Provides program status to executive management. Generates the portfolio view and the program release calendar. Builds metrics on product development effectiveness. |
| Executive Management | This group is ultimately responsible for approving, cancelling, or redirecting programs and providing adequate resources. The Executive Management includes the general manager, vice presidents, senior vice presidents, and equivalents. |
| Product Management | Manages product requirements in a requirements management database. |
| Development Engineering | Creates the following: technical requirements specifications high level and detailed software designs (the high and detail designs may be combined into one document) software to meet the requirements Participates in the following: design implementation code reviews testing bug analysis bug fixing other software related tasks |
| Release Operations | Completes the Release to Operations (RTO) and General Availability (GA) checklist. |
| Marketing | Creates a Go To Market (GTM) plan. |
| Test Engineering | Responsible for the following: Plans system testing Conducts full product testing Performs use case testing. Ensures all identified test related defects are entered into the defect tracking system |
| Information Development | Develops a documentation plan and executes the plan to produce product documentation for the program. |
| Customer Support | Provides customer support for the released product. |
| Wind River Support Network (WRSN) Group | Creates the WRSN readiness plan and updates the WRSN website and corresponding product Web pages. |
| Customer Education and Technical Training | Creates the following: Customer education strategy. Technical and customer training plans. Product training material. |
| Engineering Program Manager | Responsible for tracking and managing the engineering program aspects of a release. |
| Test Manager | Manages the testing of the release and responsible for the defect tracking system contents |

Wind River Software Development Process

PDLC and Software Development Process Relationship

The Wind River product realization processes consist of a business level Product Development Life Cycle (PDLC) and a specific engineering software development life cycle (SDLC).

The life cycle consists of a series of sequential phases with defined gates at the end of selected phase transitions. A phase is a logical set of tasks and activities with defined deliverables. Deliverables provide evidence of the activities completed. Gates have defined criteria that enable the current status of the phase and the overall program to be assessed.

Software Development Process Overview

The VxWorks team uses an iterative agile model that uses the gates from the PDLC that allows Features to ship individually or as part of a larger release.

Phases

The VxWorks software development process is a gated process with the following phases (corresponding PDLC phases and gates are noted):

Backlog (PDLC Propose Phase) – This is the initial phase for Features.  Product Owners create new Features here and prioritize them for further research.

Selected for Development (PDLC Define Phase) – Features are defined and initially broken down into requirements by Product Architects in collaboration with Product Owners and the Development Team. Dependency analysis is performed, and preliminary estimates are created.

In Progress (PDLC Develop/Test Phase) – This phase includes design, development, feature, regression, and system testing using an Agile process with Sprint lengths of 2-4 weeks.

Done (PDLC Develop/Test Phase) – Feature implementation and tests have completed, the Definition of Done is completed, stakeholder approval is pending.

Accepted (PDLC Develop/Test Phase) – Feature has been reviewed by stakeholders (E.g. Product Manager, architect, customer delegate) and deemed meet requirement.  Acceptance Criteria are met and the Individual Feature Complete milestone is met.

Release (PDLC Launch Phase) –This phase includes the Release to Operations (RTO) of the completed feature. The phase is focused on transfer to manufacturing and process validation. The phase ends with the General Availability (GA) milestone.

Sustain (PDLC Sustain Phase) –This phase provides customer support and maintenance releases ending with EOL (End of Life)

Gates

Gates are the most important milestones of a program. Passage of a gate requires formal approval by Product Owners, Architects, and Scrum teams. They are used to ensure that the program is on track and are points when a decision is made as to whether the program continues as planned.

At the release level, the following are the phases, gates, and corresponding milestones:

| PDLC Phase | SDLC Phase | Internal Gate | Milestone |
| --- | --- | --- | --- |
| Propose | Backlog |  | Release Content Proposal |
| Define | Selected for Development | Plan of Record (POR) | Release approved Feature content defined |
| Develop/Test | In Progress |  |  |
| Develop/Test | Done | Definition of Done (DoD) | Feature implementation and testing completed |
| Develop/Test | Accepted | Feature Complete (FC) Release to Operations (RTO) | Features reviewed and approved Code freeze |
| Launch | Release | General Availability (GA) | Customer experience Release available to customers |
| Sustain | Sustain | End of Live (EOL) |  |

Tasks and Activities for Process Areas

The VxWorks team performs tasks and activities for each of the process areas below.

Software Development Activities

Backlog

Enter product requirements into a backlog

Prioritize Features in the backlog

Identify candidate features for a release

Selected for Development

A detailed definition of the release is created

A Plan of Record (POR) is approved that includes defined release criteria

Create product architecture and high-level design (HLD) documents as required

Create a development plan and high-level product test plan based on requirements as defined in the engineering requirements tool (e.g. Jira-Agile)

Define the documentation requirements for the release

In Progress

Develop detailed designs (detail design may be part of HLD)

Conduct prototype and usability testing, as appropriate

Develop and test code

Develop product documentation

Conduct system test, full product test, and use case testing as needed for validation

Conduct bug analysis and fixing

Create technical and customer training plans

Done

Confirm feature complete status and product readiness (for example, review product features, workflows, use cases, and evaluation candidates).

Conduct system testing of the product and document testing as part of the verification process.

Accepted

Complete RTO gating criteria as per the RTO checklist.

Hold the RTO Go/No-Go meeting or communicate readiness via email.

Create the Wind River Support Network (WRSN) update plan.

Release

Hold the General Availability (GA) Go/No Go meeting or communicate readiness via email.

Complete GA gating criteria as defined in the GA checklist

Sustain

Report customer and internal defect

Analyze, fix, and test defect solutions

Integrate fixes and verify in future product release

Security

Review Common Vulnerabilities and Exposures (CVE) Database for new CVEs in 3rd party code

Identify 3rd party code to upgrade

Create requirements to upgrade for the release

Update CVE Database to reflect the upgrade

Requirements Management Process

Requirements Management Overview

This process describes how Wind River creates and manages requirements for the new features of each release.

New feature requirements management:

Jira Software is used to manage the program and project requirements. All feature-related product requirements must be recorded and managed using Jira.

A standard usage of Jira to manage requirements ensures that the program or project information is accumulated in a consistent and searchable way, that relevant stakeholders are able to perform the tasks they are responsible for, that relationships between requirements and delivered features is maintained, and that opportunities for process improvement can be maximized.

Each of the actors (Engineering Program Manager, Product Manager, Development Manager, Publications Manager, QA Manager) can be represented by their delegates. Jira is a single tool used by product management during the propose phase, and by engineering during the development phase. Along with Jira, Salesforce tools is used by field engineering during the sustaining phase.

The VxWorks requirements methodology allows for capture of all details of requirements including:

    - stakeholders, marketing owner, development owner, validation owner

    - discussion and attachments relating to the requirements

The process involves Development, Marketing, Test, Customer Support, Technical Publications, and Release.  It also allows for end-to-end traceability:

Requirement -> Development Owner->Test Owner->Design->Development->Test Design -> Test Development ->Test Execution Status

Capturing Requirements

New requirement records are generally created as the result of a product release planning cycle, customer feedback, or quality improvement initiatives. Jira records are created and reside in the product backlog for prioritization and execution.

Defining Requirements (Backlog/Selected for Development)

The requirement is captured, conditions of satisfaction are provided (Acceptance Criteria, Definition of Done).

Development team reviews the ask and moves the requirement to the Selected for Development state. The feasibility of developing the requirement in the specified timeframe is evaluated. This ensures that the conditions of satisfaction are agreed upon in addition to the schedule. There is a mechanism built into Jira that allows for clarifications, such as getting more information from a customer.

Developing Requirements (In Progress)

The transition to the In Progress phase represents an agreement to implement the requested feature. Before committing, all issues affecting development and implementation must be examined. After committing, requirements can only be changed by the process for change management described later in this document in the section Requirement Change Management.

Commitments to fulfill requested requirements can only be made by Scrum team and the Architect/Technical Feature Owner.

Completing Requirements (Done)

Once all the work required to satisfy a requirement is complete, the Feature record is moved to Done state. At this point, there is an expectation that no work is outstanding in order to fulfill the conditions of satisfaction, other than possible defect resolution. The Product Architect and Technical Feature Owner determine a Feature is complete based on the Feature’s Definition of Done.

Declaring Requirements Accepted (Accepted)

At this point, the Product Owner is responsible for moving the requirement to Accepted if the Feature’s Acceptance Criteria are met.

Withdrawing Requirements

In some instances, a requirement is addressed as part of another requirement and is no longer required by product management. In these situations, the requirement is withdrawn by following the Requirement Change Management process.

Requirement Change Management

The program change request process is implemented through the Jira Software Tool. Changes to the program baseline including requirement updates, technical detail changes, and the schedule are maintained by the program members. Change management provides a common process for documenting, evaluating, and resolving the proposed changes once the program is committed and facilitates communication about the requested change between key stakeholders.

Change requests pertaining to a VxWorks program are presented and reviewed as a standing agenda item in the weekly Product meeting. Decisions are archived in meeting records.

At the end of each sprint during Feature development, the Feature may be reviewed by the Product owner and Scrum team.  That review can cause new detailed requirements to be added and additional development tasks to be added to the Feature.

Program Monitoring and Operational Controls

Program operational review meetings with all VxWorks product leads occur every week. Program changes for content (requirements), dates, or any criteria expectations must be approved at this meeting. The status and measurement activities are reviewed at this meeting, along with the quality review.  Each VxWorks program has its own dashboard where program status and evidence are found.

VxWorks Tailored Process

The VxWorks team has developed a tailored Agile process that works in conjunction with the processes described previously in this document. The information in this section describes how that methodology fits within the rest of the Software Development Process and provides some additional details on development activities.

Objectives

Objectives of the model are as follows:

    - Provide near term focus to the development team (sprints)

    - Allow for continuous integration and testing including:

      - Nightly builds and testing

      - Ability to shorten the test cycle and overall release cycle

      - Improve product quality

    - Availability of Early Access on an ongoing basis:

      - A prerelease version of the software that can be used to evaluate new features

      - Ease internal enablement (for PM, sales, and support) by providing early access to the features

      - Confirm better alignment with customer expectations and help develop partnerships

      - Create early interest in the product capabilities

Selected for Development Phase

To reach the POR gate, several iterations (i.e. Sprints) may be required to investigate and breakdown a feature.  The following activities may occur over the span of this phase, and may continue into the In Progress phase:

    - Alignment of requirements with stakeholders (e.g. Product Manager, Architects, etc.)

    - Identify key risk

    - Creation of HLDs

    - Investigation into technical feasibility and prototyping

    - Iterative breakdown and planning of key work items

In Progress Phase

Throughout the In-Progress phase development teams may iterate over several sub-phases including planning, implementation, testing, and stabilization.  These sub-phases allow the team to approach Feature delivery incrementally and adapt to change.  Detailed information on these sub-phases is captured in the VxWorks Agile Program Lifecycle.

Planning Sub-Phase

The planning sub-phase (sometimes referred to as grooming) involves the following activities:

    - Identification of work items. (A work item is a demonstrable and working component of a feature or set of features)

    - Estimation of work items

    - Re-validation of the Feature contents

    - Iterative breakdown of previously identified work items

    - Identify resources and commitments to delivering work items

Implementation Sub-Phase

- The implementation sub-phase involves both development and testing activities.

    - Development activities may include:

      - Continuous integration

      - Design and coding

      - Code reviews

      - Daily builds

      - Production of daily spins for QA

      - Documentation topic creation

      - Completion of User Stories and associated exit criteria.  Exit criteria can include HLDs being approved, code completion, checked-in completion, or incremental testing.

    - Testing activities may include:

      - Functional test development and execution

      - Daily regression testing

      - System testing

      - Performance and/or footprint testing

      - Test integration into System or Nightly execution frameworks

      - Formal release testing post-Feature Complete (and prior to General Availability)

Additional Processes for the In Progress Phase

High Level Design (HLDs)

The performer for the requirement must initiate a discussion to assess whether an HLD is required. The assigned architect for the Feature — not the individual developer — is responsible for the decision regarding whether an HLD is required.

Coding Standards

Wind River VxWorks uses both a coding style guide and a coding rules guide.

    - The VxWorks Coding Rules Guide (latest revision March 25, 2020) applies to all code developed in-house and is intended to ensure that code is written in a safe and secure manner. The rules help to reduce coding errors, to avoid error introduction, and to facilitate error detection.

    - The VxWorks Coding Style Guide applies to all code developed in-house and is intended to provide coding style conventions to encourage higher quality code, uniformity between developers, and readability.

In the case of third-party code, a decision may be taken to exempt such code from the coding rules and style guides. For example, the VxWorks networking technologies source code is exempt from the coding conventions as this was obtained through an acquisition.

Peer Review

Code reviews are an important part of the Wind River development process. Wind River uses commercially available code review tools. Code reviews are held prior to code check-in.  Code is reviewed against feature requirements, design documentation, the Wind River Coding Rules and Style Guides, and for logic and syntax errors.

    - As defined by the technology lead, reviews are required for the following areas:

    - requirements, including as part of HLD process

    - designs

    - test plans

    - Code, in which:

      - Check-in requires a peer review

      - The code review tool is used to capture the results

Static Analysis

The VxWorks team uses the Prevent static analysis tool from Coverity during its nightly regression testing cycle.  When a developer completes coding, they are responsible for ensuring their code does not contain any Coverity errors.  Any errors found during this test cycle are reported in daily emails and must be reviewed, triaged, and addressed by domain leads.  False positive errors can be suppressed using in-code annotations.  Such annotations must be reviewed and approved by an architect.

The Feature Complete gate is contingent on nightly regression testing cycle being free of any Coverity errors.

Test Results

All test results, including Unit, Feature, Regression, and System tests are provided in the LTAF tool.  The Candance at which these are updated varies depending on necessity:

    - Unit and Feature testing is performed throughout the In Progress phase

    - Regression testing is performed daily

    - Integration testing is performed at least once per release

The team responsible for executing the testing is also responsible for ensuring results are available in the LTAF tool.  The Feature Complete gate is contingent on all Features having test results available.

Test Processes

The following table summarizes the various types of tests Wind River uses and the responsible party for each type of testing:

| Test Type | Primary Responsibility | Details |
| --- | --- | --- |
| Unit | Development Team | Code inspections and a mix of test strategies to verify functionality of new features and prevent destabilization at integration time. This is performed during the development phase prior to feature complete. |
| Functional | Test Development Team and/or Development Team | Testing functionality and robustness (i.e. error handling) of new features based on requirements and design specifications. Frequency: At least once during the In Progress phase before the feature is considered Feature Complete. Tests are formally run once again in the Accepted phase. New functional tests are added into regression test suite and run as part of nightly, Sprint, and release testing. |
| Installation Testing | Software Infrastructure Team | Validation of the VxWorks Platforms product installation procedure based on license keys. Frequency: Partial execution nightly to obtain full coverage once every release. |
| Build Sanity | Software Infrastructure Team and/or Test Automation Team | Perform full builds of VxWorks Platforms source code and execution of automated regression tests on limited number of platforms. Frequency: Nightly |
| Code Analysis | Software Infrastructure Team | Analysis of code for logic errors, uninitialized variables, and so forth using Coverity Prevent. Frequency: Coverity and compiler warnings are run daily. |
| Integration | Test Development Team and/or Development Team | Testing based on scenarios involving multiple OS components and Workbench components. Frequency: Performed during feature development (i.e. In Progress) and again during both the Done and Accepted phases. |
| Regression | Test Development Team | Verification that prior capabilities of the VxWorks product continue to work properly. Regression tests confirm that existing features are not adversely affected by recent changes. Frequency: Wind River performs system regression testing daily on approximately 8 BSPs. Wind River also performs additional regression testing (extended, performance, conformance, and footprint) at points in the In Progress and Accepted phases. For a complete description, see the Wind River VxWorks Test Summary. |
| Performance | Test Development Team | Performance measurements of kernel primitives and the network stack and drivers. Frequency: Every sprint. |
| Stress | Test Development Team | Verifies proper operation when system is under stress. Frequency: Performed during the Accepted phase |
| Footprint | Test Development Team | Footprint measurements of OS libraries and default VxWorks images. Frequency: Every sprint. |
| Compliance | Test Development Team | Verify VxWorks uniprocessor PowerPC compliance which includes PSE52 POSIX, boost, ANVL, and Achilles. Frequency: PSE52 POSIX, boost, ANVL are performed daily. Achilles is performed once per release. |
| Fix Validation | Test Development Team and/or Development Team | Verifies presence of defect fixes in a release. Frequency: Performed throughout the In Progress, Done, and Accepted phases. |

Summary of Test Tools Used

Test automation tools used by the Wind River VxWorks team are summarized below(this is not an exhaustive list):

    - WASSP: VxWorks overall test automation framework;

    - VxTest: OS/RTP API Functionality, stress;

    - Junit: unit test for WB

    - GoogleTest: unit test for VxWorks

    - ANVL – Networking RFC conformance testing

    - Achilles Level 2 Certification Test – Networking security, stress and fuzzing testing

    - Nessus – Networking vulnerability scan testing

    - iPerf – Networking performance testing

    - TestCenter – RFC2544 IP forwarding testing

    - STS - Random number generation testing

    - LibFuzzer – Fuzzing testing

Release Phase

The release phase is characterized as follows:

    - Metrics are used to analyze the product met the criteria established at the beginning of the release

    - All product documentation is completed

    - Review and publish defects to Online Support as needed

    - Transfer of final RPM packages to public server

    - The GA checklists are complete

Early Access Releases (EAR)

Successively more feature rich EARs may be available throughout the development program to customers on an as-needed basis and at the discretion of product management. Typically, these releases are used for evaluation and validation or parallel early development. EARs are not used for product deployment. Rather, these releases facilitate access to new technology for customers with the understanding that the product is a work in progress.

Release Policy

The Software Development Process defines the process for product development from the initial Backlog through the sustaining phases. Release criteria consist of a formal release checklist prior to integration into the release stream. The release criteria include:

    - Completion of all planned testing.

    - Testing of any defect corrections and regression testing is complete.

    - Defects are opened for all unresolved issues. (Note that defects are managed in Jira.)

    - All priority 1 defects (such as defects that caused a critical vulnerability or loss of data or that are logged against a foundational feature of the product where there is no workaround) are corrected.

    - All priority 2 defects (such as defects that severely degrade significant and critical product functionality) are reviewed and addressed as needed.

Published defects cover all Known problems that allow the customer to evaluate any potential implications in their specific application.

The product release is unanimously approved by an interdisciplinary team consisting of architects, development / test engineering, release teams, documentation, product management and marketing.

Versioning

Different VxWorks releases have slightly different versioning schemes.

VxWorks 7 uses a four level numbering policy for individual RPM’s with the following rules and implications:

    - Major Release v#.0.0.0 (for example, 1.0.0.0).

      - Major software restructuring (such as new tools or kernel).

      - Potential API and behavior changes.

      - Breaks backward compatibility

    - Minor Release v#.x.0.0 (for example, 1.1.0.0).

      - Major enhancements and/or new features.

      - New APIs are possible.

      - May depend on other additional RPMs

      - Limited signature and behavior changes for existing APIs.

    - Update pack v#.#.1.0 (for example 1.0.1.0)

      - Minor enhancements and/or new features and/or bug fixes.

      - No changes for existing APIs.

      - New APIs may be introduced.

      - No or minimal migration effort.

      - The release is backward compatible.

    - Service Pack  v#.#.#.1 (for example 1.0.0.1)

      - Bug fixes only

      - API signatures and API behaviors remain the same.

      - Backward compatible (no migration effort expected).

VxWorks 6 is currently part of the Legacy products.

Sustain Phase

Support Overview

The Sustain phase is handled by the customer support organization within Wind River, which consists of seasoned embedded systems engineers. Worldwide customer support is provided by Wind River from major support centers worldwide and additional support hubs across the globe. It consists of experienced support engineers with an average of 10+ years of experience.

Wind River Customer Support manages technical support requests. It is the responsibility of the support staff to do the following:

    - Triage and resolve, if possible, any customer support requests.

    - If the report indicates a possible issue with Wind River’s product, work with the customer and/or engineering to confirm the issue and may include filing a JIRA defect.

    - Engage with Wind River engineering for resolution of the issue in accordance with Wind River standard service level agreements (SLAs).

Customer Support also manages the communication between engineering and the customer and provides updates to the customer based on Service Level Agreements (SLA) outlined below. Customer Support and engineering have well defined defect and escalation processes that allows users to get expedited handling of issues that are safety or business critical for their products. These processes are tracked in platforms used by customer support and engineering organizations.

Wind River provides multiple levels of support including acceleration packages, standard, premium, and long-term support and Frozen Branch services. Acceleration packages and Premium support provide expedited SLAs, single point of contact along with other features including mentoring hours etc. Customers with Long Term Support or Maintenance can get support and maintenance for versions of products which may no longer be active. Frozen branch support includes testing of Wind River software on a “frozen” customer-specific system (a specific combination of hardware, BSP, OS configuration, middleware, and tools as needed) with proactive defect notifications specific to that system, defect impact statements, and validation of patches and service packs on that system. This support continues for the life of the Frozen Branch support contract, which may extend past the lifespan of a given VxWorks release.

Wind River Support Network (WRSN) provides proactive alerts and RSS feeds to inform customers of defects known to affect a given release, as well as security vulnerabilities that may affect their product applications. The list of known anomalies is updated as new defects are associated with a given release.

Additional information is available in the Wind River Customer Support User’s Guide document. This document covers the Support Level Agreements (SLAs) — how soon Wind River support will respond to service requests. An escalation is a Customer Support Request (CSR) that receives exceptional handling due to business reasons or criticality of the issue. Wind River will devise a plan to resolve the escalation that will include the following:

    - Actions to be taken.

    - When the actions will be taken.

    - An assigned escalation manager, the Wind River employee responsible for your escalation, usually the support engineer assigned to the case.

    - How Wind River will keep you and other stakeholders informed.

Service Level Agreements

| Severity | Response Time |  | Resolution Target |  |
| --- | --- | --- | --- | --- |
|  | Premium Support SLA | Enterprise Support SLA | Premium Support SLA | Enterprise Support SLA |
| Critical-1 | Live transfer always attempted first. If no synchronous communication, initial technical response within 1 business hours | Initial response within 4 business hours | 5 days | Ongoing assistance until solution is reached |
| Severe-2 | Live transfer always attempted first. If no synchronous communication, initial technical response within 4 business hours | Initial response within 1 business day | 7 days | Ongoing assistance until solution is reached |
| Standard-3 | Live transfer always attempted first. If no synchronous communication, initial technical response within 4 business hours | Initial response by end of next business day | 10 days | 14 days |
| Low-4 | Live transfer always attempted first. If no synchronous communication, initial technical response within 4 business hours | Initial response within 2 business days | No Target | No Target |

Support Metrics

Wind River measures customer satisfaction scores through surveys and management continually monitors the scores through the customer support dashboard.

Dashboards are used to allow management to view and analyze the number of support requests, time to resolution, backlog, open cases per Customer Support Engineer (CSE).

Industry standards are used for customer support metrics:

    - Net Promoter Score NPS

    - Customer Satisfaction CSE

    - Service Level Agreement SLA

    - Below are a few examples.

The intent of the dashboards is to give Wind River management insight into support metrics in real time. A complete explanation of the capabilities is beyond the scope of this document. Customer can request quality data for their account and support cases. Dashboards can be set up for individual companies in order to measure how well the Wind River Customer Support Organization is handling the needs of a specific customer.

VxWorks Minimum Life Cycle

The minimum life cycle for VxWorks is shown in the following diagram:

Availability of Defect Fixes

If a customer has a need to fix a particular defect, there are three ways to obtain fixes:

    - Wind River can provide an escalation release for an urgent defect fix through an escalation request

    - Source code for defect workarounds and/or fixes can be provided through published defects or a Customer Support Engineer

    - Defect fixes are delivered in the next scheduled release

Wind River recommends that customers use the latest RPM release to insure compatibility with defect fixes.

For more information on the Wind River defect process, see the Wind River VxWorks Defect Process Overview.

Security Vulnerability Response

Wind River has a Security Vulnerability Response Team (SVRT), composed of Managers, Security experts, and development engineers, set up to respond to security vulnerabilities identified in the VxWorks products. Any vulnerabilities identified will be communicated to the SVRT. The team will then follow a process, documented below, to review, address, and respond to the vulnerabilities. Below is the general workflow that is followed by the SVRT.

SVRT Workflow

Other Activities

Legacy and Third-Party Code

The development process described here applies to code developed by Wind River as part of the current VxWorks releases. Legacy code developed prior to that release or code developed by third parties may have been developed with different processes. Wind River has, over the course of its history, acquired intellectual property from several companies.

The Intellectual Property policy described below address the incorporation of third-party code into VxWorks. Wind River does not specifically identify the original source of code incorporated into VxWorks however, a part of the IP policy includes satisfying all license distribution requirements prior to releasing the respective products that include it. The process for integrating code is dependent on the source of that code and is handled on a case by case basis. Code that is integrated as part of VxWorks does go through the normal testing process including test cases designed to test third-party and legacy code (including software of unknown provenance). Enhancements to that code made by VxWorks engineering are expected to follow the current processes.

Intellectual Property Policy

Wind River has a strong IP policy implemented and enforced by a dedicated intellectual property group. The group facilitates the creation and protection of IP in Wind River products and mitigates risk for Wind River and its customers by managing a disciplined, efficient IP assurance program within the software development life cycle (SDLC).

Each product line has a tailored IP policy to address its specific business requirements. For example, VxWorks does not permit the use of copyleft licensed open source software in the runtime. Highlights of the policy include:

    - All engineering staff and PMs are required to attend an IP class within the past 24 months.

    - All source code files created or modified by Wind River must adhere to the engineering copyright notice policy.

    - Each product line has a designated list of acceptable and prohibited open source licenses.

    - Engineering staff are encouraged to submit product or company related novel inventions for patent consideration.

    - Use of third-party software (proprietary and open source) is subject to the following:

      - Each use must be disclosed for a given release prior to being integrated into the product.

      - A license must be identified for each software use that grants the company the required rights.

      - All license distribution requirements must be satisfied prior to releasing the respective products that include it.

      - Source code for all copy left licensed binaries must be included in the release. That is, the precise source used to create the binaries. A written offer to provide source code is not sufficient.

      - All third-party IP included in a release must be cleared by the IP group prior to distribution.

        - Wind River's distribution of GNU GCC meets the requirements for an "Eligible Compilation Process" as defined by the GCC Runtime Library Exception terms.

        - Any exceptions to the policy requirements require that senior executive sign off be submitted to the IP manager.

Configuration Management

Wind River performs requirements management activities throughout the life cycle. The process is built around Jira. This single tool is used by product management during the planning phase and by engineering during the development phase.  All requirements are under configuration management in Jira.

Standard configuration management tools such as Git are used throughout the life cycle to control documentation and code. All code, including test code and tools, are required to be under configuration management.  Any legacy code included in the product (including software of unknown provenance) is propagated to the current configuration management system.

Development Tools

Wind River’s software development process includes the use of tools for several functions, including version and source control, software builds, testing, code review, static code analysis, project management, and issue tracking. Each of these tools was selected following a review process that included evaluation testing. Rollout of each tool included training of the development team.

References

For additional depth, Wind River keeps their internal processes on updated and accessible on internal webpages.

Wind River PDLC

The PDLC is described in the Wind River Product Development Lifecycle Overview.

The starting point for describing the PDLC for all Wind River Products is available on the Wind River internal network at the following location:

https://jive.windriver.com/community/marketing/marketing-operations/pmo-pdlc